Snapshot Week 10 of Group PG02

Project of ATSYS

No-Code Solution for InfluxDB

LeStartUP

Zilin Song - a1833935

Jen-Hao Liu - a1893169

Dang Quy Duong - a1893592

Baojing Li - a1894836

Shih-Han Lin - a1900715

Feinan Guo - a1903270

Xiaoqing Zhao - a1904344

Hao Jiang - a1907177

Ziqi Zhang – a1909438

Product Backlog and Task Board

Sprint Backlog and User Stories

- Milestones of the end of sprint 4 and beginning of sprint 5:

- Sprint issues we are working on:

- UI: design a light mode and dark mode for user experience

- UI: multiple-selection of drag-and-drop

- UI: export the data to the local with a csv file

On the frontend, our team successfully modified and finalised the main user interface: top left section for drag-and-drop function, top right for code editor, bottom section for table and visualisation. Meanwhile, we also implemented multiple-selection of drag-and-drop node, with the ability to export data

As for the backend, our team completed a test plan overview and listed test case followed by specific testing process. We continued to work on final integration of frontend and server source code.

Definition of Done

- Frontend:

  - features for the current sprint are fully implemented, tested, and confirmed to function without critical bugs.

  - Schedule for final code integration is set after debugging and testing.

- Backend:

  - Test plans creation and corresponding documentation per process to record progress.

  - Dynamic source code integration in final production

Summary of Changes

- Improve user experience with a more intuitive and flexible UI, including multi-selection design and ability to export data

- Bug fixed and testing schedules to enhance the product’s overall integration progress