Meeting Minutes

Date: 02/09/2024

Time: 4 - 5 pm

Location: Hub Central

|  |  |  |
| --- | --- | --- |
| Sprint Reviewing | | |
| Frontend Development Progress | Completed Backlog items | * User stories 1 and 2 have been completed * Integrated with API from backend for the login interface * Local login environment is staged to direct users to the editor page |
| Incomplete Backlog Items | * Login entering test and unit tests failed on some browsers due to cross-over policies (access control checks). These need readjustments |
| Challenges | * Safari browser is not functioning as expected, though it is working correctly on Firefox and Chrome |
| Backend Development Progress | Completed Backlog items | * Authentication is completed. * Developed API to retrieve buckets from InfluxDB (though it needs review due to minor issues) |
| Incomplete Backlog items | * API development to retrieve measurements from InfluxDB * API development to retrieve fields from InfluxDB * Execution of InfluxDB queries is pending |

Sprint Retrospective

* Sprint success
  + First and second user stories are completed
* Areas for improvement
  + Frontend and backend teams need to collaborate more closely to ensure steady progress and alignment.

Sprint Planning

* Refine user stories 1 and 2 and collaborate with the backend team to fetch data.
* Decide between customisation or using the search functionality in the editor page to meet filter requirements.
* Schedule authentication and bucket testing in Sprint 3
* User flow testing to be conducted.