Meeting Minutes

Date: 11/09/2024

Time: 4 – 4:20 pm (stand-up meeting)

Location: Hub Central

|  |  |  |
| --- | --- | --- |
| Sprint Reviewing | | |
| Frontend Development Progress | Completed Backlog items | * The buckets present on frontend is completed * Filtering of date is completed |
| Incomplete Backlog Items | * The measurements and fields present of frontend * Value threshold bugs still need to be fixed |
| Challenges | * Safari browser is not functioning as expected, though it is working correctly on Firefox and Chrome * The request API with backend need to be align |
| Backend Development Progress | Completed Backlog items | * Server.md updated. For API testing, use the ‘cookie’ for Authorisation and Authentication instead of token * Developed API to ‘retrieve buckets’, Function is completed. Fix the ‘set cookie’ instead of token |
| Incomplete Backlog items | * The following three API will be completed this week * Retrieve measurements from InfluxDB * Retrieve fields from InfluxDB * Execution of InfluxDB queries |

Sprint Retrospective

* Sprint success
  + First and second user stories are completed (95%)
* Areas for improvement
  + Frontend and backend teams need to collaborate more closely to ensure steady progress and alignment.

Sprint 3 Planning

* Refine user stories 1 and 2 and collaborate with the backend team to fetch data.
* Decide between customisation or using the search functionality in the editor page to meet filter requirements.
* Schedule authentication and bucket testing in Sprint 3
* User flow testing to be conducted.
* Frontend and backend API testing to be align.
* Backend edge cases testing to be conducted.