Meeting Minutes

Date: 26/08/2024

Time: 5 - 7 pm

Location: Schulz Building

|  |  |  |
| --- | --- | --- |
| Sprint Reviewing | | |
| Frontend Development Progress | Completed Backlog items | * User login interface is fully functional. * The |
| Incomplete Backlog Items | * Backend port alignment is still in progress. |
| Challenges | * The API connection with backend. |
| Backend Development Progress | Completed Backlog items | * All environment variables set. * Competed the server login process. * Completed the setup of Docker running server. |
| Challenges | * The API connection with frontend. |

Sprint Retrospective

* Sprint success
  + The group workshop helps all members discuss and solve the development questions.
* Areas for improvement
  + Task collaboration: efficiently allocate the task to different developers.

Sprint Planning

* Ensure the instruction file aligns with the current development process to keep all team members involved
* Keep improving on self-study on full-stack development of all members.